GOAL: BETA by WEEK 7

To Do:  
Finish game art.

Complete story and plot.

Weeks 1 -2:

Review code with David. Explain/describe vision of the project and organize work that needs to be done.

Weeks 2-3:

David: Organize Game Design Document

Tommy: work on game art, finish drafts of story and plot.

Weeks 4-5: